SiBoNi

CXO COCKPIT  ·  EXECUTIVE INTELLIGENCE PLATFORM

STATEMENT OF WORK

Software Development & Platform Delivery Agreement

| Document Title | Statement of Work — SiBoNi CXO Cockpit |
| --- | --- |
| Document Version | v1.1 ¦ Dated: 29 March 2026 |
| Client | SiBoNiTech Pvt. Ltd. |
| Service Provider | Mohit Prasad (Individual / OPC) — with specialist support from independent Architects & AWS Engineers |
| Project Name | SiBoNi CXO Cockpit — Executive Intelligence Platform |
| Estimated Project Cost | ₹ 90,00,000 (Ninety Lakhs) — Total Estimated |
| SiboniTech Payable | ₹ 39,00,000 ¦ Balance ₹ 51,00,000 = 0% Tech Debt (on Funding) |
| Phase 1 Invoice | ₹ 9,00,000 — Prototype + MVP ¦ Immediate Payout: ₹ 6,00,000 |

CONFIDENTIAL  ·  FOR AUTHORISED SIGNATORIES ONLY

TABLE OF CONTENTS

| 1. | Executive Summary | 3 |
| --- | --- | --- |
| 2. | Parties to the Agreement | 3 |
| 3. | Project Background & Vision | 4 |
| 4. | Scope of Work — Phase 1: Prototype & MVP (Delivered) | 4 |
| 4.1 | Technical Architecture Delivered | 4 |
| 4.2 | Features & Modules Built | 5 |
| 4.3 | Data Connectors & MCP Layer | 6 |
| 4.4 | Code Specifications | 6 |
| 5. | Full Product Scope — All Phases | 7 |
| 6. | Milestone Schedule | 8 |
| 7. | Payment Schedule & Plan | 9 |
| 8. | AWS Deployment Scope & Cost | 10 |
| 9. | Assumptions, Dependencies & Exclusions | 11 |
| 10. | Acceptance Criteria | 11 |
| 11. | Intellectual Property | 12 |
| 12. | Confidentiality | 12 |
| 13. | Termination & Dispute Resolution | 12 |
| 14. | Signatories | 13 |

1.  Executive Summary

This Statement of Work ('SOW') formalises the engagement between SiBoNiTech Pvt. Ltd. ('Client') and Mohit Prasad, an individual technologist and platform architect ('Service Provider'), for the design, development, deployment, and ongoing support of the SiBoNi CXO Cockpit — an AI-powered Executive Intelligence Platform purpose-built for C-Suite decision-makers in manufacturing and industrial enterprises. Mohit Prasad works independently and engages specialist support from freelance Enterprise Architects and AWS-certified Engineers as required. All responsibilities, IP delivery, and continuity of the project vest with Mohit Prasad.

As of 29 March 2026, Phase 1 — comprising the Prototype and Minimum Viable Product (MVP) — has been fully delivered, tested, and committed to the production repository (github.com/prasad-mohit/executive-dashboard, branch: main). The codebase is live, buildable, and demonstrable.

KEY FINANCIAL SUMMARY • Total Estimated Project Cost: ₹ 90,00,000 (Ninety Lakhs) • SiboniTech Total Payable: ₹ 39,00,000 (Thirty-Nine Lakhs) — milestone payments ⚠ Tech Debt (0% Interest): ₹ 51,00,000 — deferred until SiboniTech secures funding ◆ Phase 1 Value (Prototype + MVP): ₹ 9,00,000 (Nine Lakhs) ⚠ Immediate / Urgent Payout — Payment 1: ₹ 6,00,000 (Six Lakhs) ← DUE NOW • Milestone 1 Balance (Phase 1 sign-off): ₹ 3,00,000 (Three Lakhs) • Remaining Cash Payments (Phases 2–5): ₹ 30,00,000 — per milestone schedule • Tech Debt Structure: 0% interest, payable upon SiboniTech funding event • Payments to: Mohit Prasad / OPC Company (bank details furnished separately)

2.  Parties to the Agreement

| CLIENT | SERVICE PROVIDER |
| --- | --- |
| SiBoNiTech Pvt. Ltd. Registered in India Authorised Signatory: [Name] Designation: [Title] Date: _______________ Signature: _______________ | Mohit Prasad Individual / OPC (TBD) Platform Architect & Lead Developer Specialist support: Independent Architects & AWS Engineers Bank / OPC details furnished separately Date: _______________ Signature: _______________ |

3.  Project Background & Vision

SiBoNi CXO Cockpit is a first-of-its-kind executive intelligence platform designed specifically for CEOs, COOs, and C-suite leaders in manufacturing, industrial, and multi-plant enterprises. The platform addresses a universal, high-value problem: the gap between enterprise data and executive decision-making.

Core Product Vision:

Connect all enterprise systems (ERP, CRM, HR, IoT, Market Feeds) via Model Context Protocol (MCP) connectors

Synthesise signals through always-on AI into executive-grade intelligence — not reports, but decisions

Deliver a CEO morning view: what needs attention today, what to commit, what to hold

Enable analysts to push intelligence directly to the CEO — bypassing email, decks, and reporting cycles

Track executive decisions through to execution with a complete audit trail

Generate 1-click board packs from live, AI-verified data

Target Market: Manufacturing & Industrial enterprises, ₹500Cr+ turnover, multi-plant, multi-region, using SAP ERP + Salesforce CRM + Workday HR.

4.  Scope of Work — Phase 1: Prototype & MVP (Delivered)

Phase 1 encompasses the complete Prototype and MVP of the SiBoNi CXO Cockpit. All items listed in this section have been FULLY DELIVERED and committed to the production GitHub repository (commit refs: fc7366d → aa95988 → 8ae9aad → 0e50d19 → 2926654, branch: main) as of 29 March 2026.

4.1  Technical Architecture Delivered

| Layer | Technology / Framework | Status |
| --- | --- | --- |
| Frontend SPA | React 18 + Vite 5.4.21 + TailwindCSS 3 | ✅ Delivered |
| State Management | React Context API (5 contexts) + localStorage | ✅ Delivered |
| Routing | React Router v6 — 10 protected routes | ✅ Delivered |
| Build & Bundle | Vite — build time < 5s, bundle optimised | ✅ Delivered |
| Mock Data Layer | CSV, JSON, JS data files — 7 enterprise feeds | ✅ Delivered |

4.2  Features & Modules Built

✅  Authentication & Role-Based Access Control

Salesforce-style login UI. JWT-pattern auth via AuthContext. 4 distinct roles: executive (CEO), manager (COO), analyst (Senior Data Analyst), admin (Platform Admin). Role-based route protection via ProtectedRoute component. 7 user accounts configured.

✅  Insights Hub — AI-Driven Executive View

KPI selector with 8 metrics (Revenue, EBITDA, On-Time Delivery, Quality, Inventory, Cash Flow, Workforce, Market Share). Click-to-drill expandable cards for Decisions, Signals, Risks, and Business Impact. Analyst Intelligence amber banner for CEO role. Snap & Download functionality. AI narrative per KPI.

✅  Decision Hub — COMMIT / HOLD Workflow

Evidence-backed decision cards with ref IDs (DEC-001 to DEC-006). COMMIT and HOLD actions with persistence via DecisionStateContext. Decision detail page with data evidence, risk panel, reasoning panel, agent timeline, interoperability feed.

✅  Execution Hub — Action Tracking

Committed decision tracking with KPI feedback loop, owner assignment, milestone tracking, execution status per decision. Connected to DecisionStateContext.

✅  Board Brief — 1-Click Board Pack

Auto-generated board brief from live KPIs, committed decisions, top risks, and pinned analyst insights. Snap-to-export and download functionality.

✅  Signals Console — Enterprise Signal Feed

Real-time signal feed across 6 categories (Supply Chain, Revenue, Regulatory, Quality, Workforce, Market). Severity filtering, confidence scoring, signal drill-down, source attribution.

✅  Admin Panel — Platform Management

3-tab management console: (1) Data Connections — 9 MCP connector cards with Sync Now, config expand, Add/Remove; (2) System Prompts — 5 pre-loaded prompts with enable/disable, schedule, Run Now, last output viewer, Add New; (3) Audit Log — all platform actions.

✅  Analyst Studio — THE MARKET DIFFERENTIATOR

Natural language prompt builder against all connected live data feeds. 7 domain AI detectors (Revenue, Supply Chain, Quality, Workforce, Market, Margin, Risk). Structured insight generation: headline, summary, 4 key metrics, recommendation, confidence bar. Share with CEO — pushes directly to CEO morning view. Prompt Library with save/recall. Shared tab with recall control.

✅  PromptContext — Intelligence Bridge

localStorage-backed context for full state management: connections[], systemPrompts[], analystPrompts[], sharedInsights[], auditLog[]. Full CRUD: syncConnection, addSystemPrompt, toggleSystemPrompt, runSystemPrompt, saveAnalystPrompt, shareToExecutive, recallSharedInsight, dismissSharedInsight, pinToBoard, markViewed.

✅  Sidebar Navigation — Role-Based

Dynamic navigation per role. CEO: 7 items. Analyst: +Analyst Studio (purple, NEW badge). Admin: +Admin Panel (red). Unviewed analyst insight count badge on Insights Hub nav item.

✅  Sales & Technical Deck

Full 11-slide interactive HTML sales deck (siboni-deck.html) — white/light theme, scroll-based, TOC, progress bar, all E2E flows, competitive comparison, use cases. Matching 11-slide PowerPoint (siboni-deck.pptx) generated via python-pptx.

4.3  Data Connectors & MCP Layer (Mock/Simulated in Phase 1)

The following enterprise data sources have been fully simulated with representative mock data in Phase 1. All data structures, schemas, KPI computations, and UI bindings are production-ready. Real API connections are scoped for Phase 2.

| Connector / Source | Data Entities | Records (Mock) | Phase 1 |
| --- | --- | --- | --- |
| SAP S/4HANA ERP | Orders, Inventory, Production, GL, Revenue | 42,800 | Simulated ✅ |
| Salesforce CRM | Accounts, Opportunities, Cases, NPS Scores | 18,400 | Simulated ✅ |
| Workday HR | Headcount, Skills, Performance, Capacity | 3,200 | Simulated ✅ |
| Reuters Newsfeed | Market signals, Supply chain alerts, Regulatory | 1,240 | Simulated ✅ |
| Bloomberg Markets | FX rates, Commodity prices, Market indices | 580 | Simulated ✅ |
| MS Exchange Email | Email threads, Sentiment, Executive comms | 89,000 | Simulated ✅ |
| MS Teams | Meeting summaries, Action items, Sentiment | 480 | Simulated ✅ |
| Plant IoT Sensors | OEE, Machine uptime, Cycle time, Quality | 3 plants | Beta ⚙ |
| Competitor Monitor | Pricing intel, Job postings, Patents, News | 284 | Simulated ✅ |

4.4  Code Specifications & Deliverables

| Metric | Detail | Count |
| --- | --- | --- |
| Total Source Files | React JSX, JS, CSS, config files in src/ | 40+ files |
| React Components | Reusable UI components in src/components/ | 21 components |
| Page Views | Full-page route components in src/pages/ | 10 pages |
| Context Providers | AuthContext, FilterContext, DecisionStateContext, PromptContext, WorkspaceContext | 5 contexts |
| Lines of Code | Approximate total LOC across all JSX/JS source files | ~8,500 LOC |
| Data Files | CSV, JSON, JS mock data (ERP, CRM, HR, Signals, Decisions) | 9 data files |
| Routes | Protected SPA routes with role-based access control | 10 routes |
| Git Commits | Versioned commits on main branch with full history | 5 commits |
| Build Artefacts | Vite production build — ✓ built in < 5s, zero errors | Build OK ✅ |

5.  Full Product Scope — All Phases

Phase 1 — Prototype + MVP ¦ Value: 9 Lakhs ¦ Status: Delivered ✅

Complete React SPA with all 10 pages and 21 components

4-role authentication system with full RBAC

8-KPI Insights Hub with AI narratives and drill-down

Decision Hub with COMMIT/HOLD workflow and evidence bundles

Admin Panel: MCP connector management, system prompts, audit log

Analyst Studio: NL prompt → AI insight → Share with CEO

Board Brief auto-generation, Snap & Download

Signals Console with severity scoring and filtering

9 simulated MCP data connectors

Sales deck (HTML + PPTX) — 11 slides, light executive theme

Phase 2 — Real MCP Connector Integration ¦ Value: 25 Lakhs ¦ Status: Upcoming

Live SAP S/4HANA ERP API integration via MCP connector

Live Salesforce CRM OAuth 2.0 integration

Live Workday HR API integration

Reuters and Bloomberg real-time feed subscriptions

Microsoft Exchange and Teams Graph API integration

Plant IoT MQTT/REST gateway integration

Real-time data pipeline with 1–15 minute refresh cycles

MCP server (Node.js) with authentication and rate limiting

Error handling, retry logic, and connection monitoring

Admin Panel connected to live connector status

Phase 3 — Production AI Engine & LLM Integration ¦ Value: 22 Lakhs ¦ Status: Upcoming

Azure OpenAI / OpenAI GPT-4 API integration for insight generation

Replace mock AI with live LLM-powered analysis engine

Context-aware prompt engineering with enterprise data injection

Confidence scoring and source citation from live data

Automated system prompt scheduling with LLM execution

Semantic signal scoring and priority ranking via AI

Board Brief AI narrative generation from live data

Multi-model fallback strategy (GPT-4 → Claude → Llama)

Token cost monitoring and prompt optimisation

AI response caching and performance optimisation

Phase 4 — AWS Cloud Deployment & DevOps ¦ Value: 19 Lakhs ¦ Status: Upcoming

AWS infrastructure provisioning (VPC, ECS Fargate, RDS, ElastiCache)

React SPA deployed to S3 + CloudFront CDN (global edge)

Node.js MCP server on ECS Fargate with auto-scaling

RDS PostgreSQL for decision history, audit logs, user data

ElastiCache Redis for real-time data caching

API Gateway + Lambda for serverless connector endpoints

Route 53 custom domain + ACM SSL certificate

CloudWatch monitoring, alerting, and dashboards

CI/CD pipeline: GitHub Actions → ECR → ECS blue/green deploy

AWS WAF + Shield for security, IAM roles with least privilege

Disaster recovery: Multi-AZ RDS, S3 cross-region replication

Estimated monthly AWS run cost: ₹ 45,000 – ₹ 75,000

Phase 5 — UAT, Go-Live, Training & Hypercare Support ¦ Value: 15 Lakhs ¦ Status: Upcoming

User Acceptance Testing (UAT) with CEO, COO, Analyst, Admin personas

Performance testing: load, stress, and endurance testing

Security penetration testing and VAPT report

SOC 2 Type II compliance documentation

ISO 27001 alignment review

End-user training: CEO persona (1 day), Analyst (2 days), Admin (1 day)

Admin and operations runbook documentation

90-day hypercare support post go-live

SLA agreement: P1 < 4 hrs, P2 < 8 hrs, P3 < 24 hrs

Handover: source code, infrastructure-as-code, data dictionary

6.  Milestone Schedule

The following milestones define deliverables, timelines, and acceptance gates. Phase 1 milestones are COMPLETED. Phases 2–5 timelines commence upon execution of this SOW and receipt of Milestone 1 payment.

| # | Milestone / Deliverable | Timeline | Value (₹) | Status |
| --- | --- | --- | --- | --- |
| M1 | Phase 1 — Prototype & MVP • Full SPA (React/Vite) — 10 pages, 21 components • 4-role auth + RBAC • Insights Hub, Decision Hub, Execution Hub • Board Brief, Signals Console, Admin Panel • Analyst Studio (market differentiator) • 9 MCP connector simulations • Sales deck (HTML + PPTX) • GitHub repo — build OK, all commits pushed | COMPLETED 29 Mar 2026 | 6,00,000 (URGENT PAYOUT) | ✅ DONE |
| M2 | Phase 1 — Sign-off & Acceptance • Formal sign-off on delivered Phase 1 scope • Handover of all credentials and access • Phase 1 closeout documentation | Within 7 days of M1 payment | 3,00,000 | ⏳ Pending |
| M3 | Phase 2A — Core MCP Connectors • SAP ERP + Salesforce CRM live integration • Workday HR + Reuters live feed • MCP server deployed (Node.js) | Weeks 1–4 (post sign-off) | 8,00,000 | 📋 Planned |
| M4 | Phase 2B — Full Connector Suite • Bloomberg + Exchange + Teams + IoT • Real-time pipeline 1–15 min refresh • Admin Panel live connector status | Weeks 5–8 | 8,00,000 | 📋 Planned |
| M5 | Phase 2C — Competitor Monitor + Delivery • Competitor intel feed live • Full Phase 2 UAT sign-off | Weeks 9–10 | 9,00,000 | 📋 Planned |
| M6 | Phase 3A — AI Engine Integration • Azure OpenAI / GPT-4 API wired • Live LLM insight generation in Analyst Studio • System prompt scheduler with LLM execution | Weeks 11–14 | 11,00,000 | 📋 Planned |
| M7 | Phase 3B — AI Engine Full + Optimisation • Board Brief AI narrative from live data • Confidence scoring + source citation live • Token cost monitoring + prompt optimisation | Weeks 15–18 | 11,00,000 | 📋 Planned |
| M8 | Phase 4A — AWS Infrastructure Setup • VPC, ECS Fargate, RDS, ElastiCache provisioned • React SPA on S3 + CloudFront • CI/CD pipeline: GitHub → ECR → ECS | Weeks 19–22 | 10,00,000 | 📋 Planned |
| M9 | Phase 4B — AWS Full Deployment • MCP server deployed to ECS Fargate • API Gateway + Lambda connectors • CloudWatch monitoring + WAF + Shield • Route 53 custom domain + SSL | Weeks 23–26 | 9,00,000 | 📋 Planned |
| M10 | Phase 5A — UAT & Security • Full UAT across 4 personas • VAPT penetration testing • SOC 2 + ISO 27001 documentation | Weeks 27–30 | 8,00,000 | 📋 Planned |
| M11 | Phase 5B — Training & Go-Live • End-user training (CEO, Analyst, Admin) • Go-live sign-off • 90-day hypercare support begins • Full handover: code, infra, documentation | Week 31 onward | 7,00,000 | 📋 Planned |

7.  Payment Schedule & Plan

All payments are in Indian Rupees (INR). GST at applicable rates will be charged additionally on each invoice. Payments are due within the specified timelines from invoice date. A delay of more than 14 days may result in work suspension.

| # | Milestone | Trigger / Due Date | Amount (₹) | Cumulative (₹) |
| --- | --- | --- | --- | --- |
| P1 | M1 — Prototype + MVP Delivery | IMMEDIATE — Due on SOW execution ⚠ URGENT — Transfer to Mohit Prasad / OPC | 6,00,000 | 6,00,000 |
| P2 | M2 — Phase 1 Sign-off | Within 7 days of M1 payment and formal acceptance sign-off | 3,00,000 | 9,00,000 |
| P3 | M3 — Phase 2A Delivery | On delivery of SAP + CRM live connector milestone | 8,00,000 | 17,00,000 |
| P4 | M4 — Phase 2B Delivery | On delivery of full connector suite | 8,00,000 | 25,00,000 |
| P5 | M5 — Phase 2 Sign-off | On Phase 2 UAT acceptance + final connector milestone | 9,00,000 | 34,00,000 |
| P6 | M6 — Phase 3A AI Engine | On live LLM integration delivery | 11,00,000 | 45,00,000 |
| P7 | M7 — Phase 3B AI Full | On Phase 3 completion and sign-off | 11,00,000 | 56,00,000 |
| P8 | M8 — Phase 4A AWS Infra | On AWS infrastructure provisioning complete | 10,00,000 | 66,00,000 |
| P9 | M9 — Phase 4B AWS Deploy | On full production deployment sign-off | 9,00,000 | 75,00,000 |
| P10 | M10 — UAT & Security | On UAT completion + VAPT report delivery | 8,00,000 | 83,00,000 |
| P11 | M11 — Go-Live & Hypercare | On go-live sign-off + training completion | 7,00,000 | 90,00,000 |
| — | TOTAL (Estimated) | Cash: ₹39L ¦ Tech Debt: ₹51L @ 0% | 90,00,000 | Est. Total |

PAYMENT TERMS • Payments by NEFT/RTGS to: Mohit Prasad (Individual) / OPC Company — bank details furnished separately • SiboniTech total cash outflow: ₹ 39,00,000 across all milestones • Remaining ₹ 51,00,000 recorded as 0% interest Tech Debt on SiboniTech's books — payable on funding event • GST (18%) applicable on each invoice — charged additionally on cash payments • Invoices raised on milestone completion + acceptance sign-off • P1 (₹6 Lakhs) due immediately on SOW signing — development continues post receipt • Tech Debt terms: No interest charged. Repayment triggered when SiboniTech closes funding round or reaches profitability (as mutually agreed) • Mohit Prasad retains right to convert Tech Debt to equity (at fair value) by mutual written agreement • All amounts in Indian Rupees (INR). Project cost is estimated; actual invoiced amounts may vary subject to scope changes

8.  AWS Deployment Scope & Cost Breakdown

The total project value of ₹90 Lakhs includes all AWS deployment, infrastructure setup, DevOps engineering, and 12-month initial operational costs. The following breakdown details the AWS architecture and cost components covered under Phase 4.

| AWS Service | Purpose | Est. Monthly | Incl. in SOW |
| --- | --- | --- | --- |
| Amazon S3 + CloudFront | React SPA hosting + global CDN edge delivery | ₹ 1,200 | ✅ |
| ECS Fargate | MCP server containers — auto-scaling, no EC2 mgmt | ₹ 8,500 | ✅ |
| RDS PostgreSQL (Multi-AZ) | Decision history, audit logs, user data, persistence | ₹ 12,000 | ✅ |
| ElastiCache Redis | Real-time data caching — sub-second KPI responses | ₹ 6,500 | ✅ |
| API Gateway + Lambda | Serverless connector endpoints per data source | ₹ 4,200 | ✅ |
| Route 53 + ACM | Custom domain DNS management + SSL/TLS certificate | ₹ 600 | ✅ |
| AWS WAF + Shield Std | Web application firewall + DDoS protection | ₹ 3,800 | ✅ |
| CloudWatch | Monitoring, logging, alerting, custom dashboards | ₹ 2,500 | ✅ |
| AWS Secrets Manager | API keys, credentials, MCP connector auth tokens | ₹ 800 | ✅ |
| ECR (Container Registry) | Docker image storage for ECS Fargate deployments | ₹ 400 | ✅ |
| VPC + NAT Gateway | Network isolation, private subnets, NAT for egress | ₹ 3,200 | ✅ |
| Data Transfer (Egress) | Outbound traffic to end users and connector APIs | ₹ 2,800 | ✅ |

Total estimated monthly AWS infrastructure cost: ₹ 46,500 – ₹ 75,000 (depending on data volumes and API call frequency). Annual AWS cost for 12 months included in Phase 4 budget allocation of ₹19 Lakhs.

CI/CD Pipeline:

GitHub Actions workflow → Docker build → Push to ECR → ECS Blue/Green deployment

Automated tests run on every pull request (build verification)

Environment separation: development, staging, production

Infrastructure-as-Code using AWS CDK / CloudFormation templates

Deployment rollback capability within 5 minutes

9.  Assumptions, Dependencies & Exclusions

Assumptions

Client will provide access to enterprise systems (SAP, Salesforce, Workday) credentials and API documentation within 5 business days of Phase 2 kickoff

Client has valid licences for all enterprise systems being integrated

Client will provide AWS account access (or create a dedicated account) for Phase 4 deployment

A dedicated point of contact from SiBoNiTech will be available for weekly reviews and UAT sign-offs

All API endpoints, data schemas, and sandbox environments for enterprise systems will be made available by client before Phase 2 development begins

Real-time data feed licences for Reuters and Bloomberg are the responsibility of the Client

OpenAI / Azure OpenAI API credentials and cost will be managed by Client; setup included in Phase 3 scope

Dependencies

MCP Connector SDK (open-source) — no licence cost

React 18 + Vite 5 — MIT licence, no cost

python-pptx, python-docx — MIT licence, no cost

AWS account with appropriate service limits and billing enabled

Enterprise API rate limits must support real-time sync intervals (15-minute minimum)

Exclusions

Enterprise software licences (SAP, Salesforce, Workday, Bloomberg, Reuters) — Client responsibility

Ongoing AWS monthly infrastructure costs post-project handover

Ongoing OpenAI / LLM API costs

Hardware procurement of any kind

Physical network or data centre infrastructure

ERP/CRM data migration or data cleansing

Custom mobile app development (iOS / Android) — available as add-on engagement

Support beyond the 90-day hypercare period without a separate maintenance contract

10.  Acceptance Criteria

Each milestone is considered accepted when the following criteria are met and a formal Acceptance Certificate is signed by both parties.

Phase 1 (Current)

All 10 pages render correctly across Chrome, Edge, Firefox (desktop)

All 4 user roles log in and see correct role-based navigation

Insights Hub loads KPI data and drill-down cards within 2 seconds

Analyst Studio generates insight from prompt and Share with CEO pushes to CEO view

Admin Panel shows all 9 connectors, system prompts can be toggled and run

Board Brief auto-generates with current KPI data

Snap & Download functions produce correct output

npm run build completes in < 10s with zero errors

All code committed to GitHub main branch with clean working tree

Phase 2 (MCP)

All 9 live connectors show real-time data with < 15-minute staleness

MCP server uptime > 99.5% over 7-day UAT period

Data schema validated against enterprise system schemas

Admin Panel reflects live connector status accurately

Phase 3 (AI)

Analyst Studio generates LLM-powered insights within 3 seconds

System prompts execute on schedule with LLM responses stored

AI narratives pass content quality review by client stakeholders

Confidence scoring correlates with data source coverage

Phase 4 (AWS)

Application loads in < 2 seconds globally via CloudFront CDN

99.9% uptime demonstrated over 30-day observation period

All data encrypted at rest (RDS) and in transit (TLS 1.3)

CI/CD pipeline deploys new version within 10 minutes of merge

CloudWatch dashboards operational with P1 alerting configured

11.  Intellectual Property & Maintenance

Upon full settlement of all cash payments (₹39,00,000) and formal documentation of the Tech Debt agreement (₹51,00,000), full intellectual property rights — including source code, design assets, data models, documentation, and all related artefacts — shall transfer entirely to SiBoNiTech Pvt. Ltd.

Prior to full cash payment, Mohit Prasad retains all IP rights. The Client is granted a limited, non-transferable licence to use the delivered software for internal evaluation, UAT, and production purposes only. The Client may not sub-licence, resell, or open-source any deliverable without written consent from Mohit Prasad.

Phase-wise IP transfer: Upon payment of each milestone's cash component, the Client gains irrevocable licence to the deliverables of that specific milestone for internal production use.

Maintenance & Future Upgrades:

All future maintenance, enhancements, upgrades, and new feature development shall be handled exclusively by Mohit Prasad, either as an individual or through his OPC / company (details to be furnished). SiboniTech agrees to engage Mohit Prasad as the preferred technology partner for all platform-related work for a minimum period of three (3) years post go-live, unless mutually terminated by written agreement.

Maintenance Engagement Model: Time & material / retainer — to be agreed in a separate Maintenance & Support Agreement (MSA) post Phase 5 delivery. Estimated ₹2–3 Lakhs/month for ongoing support, monitoring, and upgrades.

12.  Confidentiality

Both parties agree to maintain strict confidentiality of all proprietary information, trade secrets, business data, and technical specifications shared under this agreement. This obligation survives termination of the SOW for a period of five (5) years.

The Service Provider shall not disclose the existence of this engagement, client name, or any project details to third parties without prior written consent, except as required by law or regulation.

13.  Termination & Dispute Resolution

Termination for Convenience:

Either party may terminate this agreement with 30 days' written notice. In such event, the Client shall pay for all work completed up to the termination date at the pro-rata milestone rate. No refund of payments already made shall be due.

Dispute Resolution:

Any disputes shall first be escalated to senior management of both parties for resolution within 15 business days. If unresolved, disputes shall be referred to binding arbitration under the Arbitration and Conciliation Act, 1996 (India). Jurisdiction: Mumbai, Maharashtra.

14.  Signatories

By signing below, both parties agree to be bound by the terms and conditions of this Statement of Work.

| FOR: SiBoNiTech Pvt. Ltd. (CLIENT) Name: ___________________________________ Title: ___________________________________ Date: ___________________________________ Sign: ___________________________________ Stamp: ___________________________________ | FOR: Mohit Prasad / OPC (SERVICE PROVIDER) Name: ___________________________________ Title: ___________________________________ Date: ___________________________________ Sign: ___________________________________ Stamp: ___________________________________ |
| --- | --- |

SiBoNi CXO Cockpit  ·  Statement of Work v1.1  ·  Dated 29 March 2026  ·  CONFIDENTIAL  ·  Estimated Cost ₹90L  |  SiboniTech Payable ₹39L  |  Tech Debt ₹51L @ 0%